PRODUCT VISION WORKSHOP Summary & Action Items Ziyo Forum · October 14, 2026 · 2 hours 15 minutes · Tashkent

This document summarises the Ziyo Forum Product Vision Workshop held on 14 October 2026 in Tashkent, facilitated by the SAP Social Sabbatical team. It captures the workshop outputs, key insights from the three group presentations, common ground identified, and a prioritised action item list for follow-up.

1 · MEETING OVERVIEW

| Date | October 14, 2026 — 11:06 AM to 1:21 PM (2h 15m) |
| --- | --- |
| Location | Tashkent, Uzbekistan |
| Facilitators | SAP Social Sabbatical team (Pankaj Bisht, Shiva, Anja) |
| Participants | Ziyo Forum team leads, student representatives, partner stakeholders |
| Languages | English · Uzbek · Russian (live interpretation provided) |
| Purpose | Align all stakeholders on a shared Ziyo App 2.0 product vision before handover to the development team |

The workshop framing: the current Ziyo app is a bare prototype — a direction indicator, not a finished product. Version 2.0 will receive significantly more investment, a larger team, and a redesigned interface. The goal of this session was to surface a single, shared product vision before work hands off to the next development team.

2 · USER PERSONAS INTRODUCED

Doston Toshmatov 21 · 3rd-Year IT Student · Tashkent State Technical University

Pain points today:

Opportunities are fragmented across 30+ Telegram channels — no single source

Most job listings require experience he does not yet have

Salary, culture, and role details rarely disclosed

Russian-language barrier for Uzbek-only speakers

Ziyo opportunity:  One trusted platform: verified internships, skill guidance, CV help, grants — in his language

Kamola 20 · Language Student · Wants exchange scholarship in Germany

Pain points today:

Opportunities exist but are spread across too many channels

Disengages when searching feels overwhelming

Misses deadlines because key info is buried in group chats

Few listings relevant to humanities / language students

Ziyo opportunity:  Personalised matches pushed to her — she will not dig; the app must do the searching

Asug Beck 17 · 11th Grade · Wants to study abroad on a full scholarship

Pain points today:

Motivated but paralysed — knows studying abroad is possible, not how to start

Cannot self-fund; needs a full scholarship pathway

Interested in tech and gaming; currently looks at Telegram, YouTube, Google, teachers

Lacks a structured, step-by-step starting point

Ziyo opportunity:  Curated scholarships for school leavers, sequenced steps, making the path feel achievable

3 · GROUP PRESENTATION HIGHLIGHTS

Three groups each designed a prototype concept for their assigned persona. Below are the headline features from each presentation.

Team 1 — Kamola (Language Student)

Unified profile with CV, language certificates and one-tap application (no repeat uploads)

Duolingo-style skill tests: earn coins for harder questions; 2-attempt limit to prevent gaming

Smart grant eligibility filter: only show grants the user can actually apply for

Notification reward: bonus points for engaging with an opportunity immediately

Expert video tutorials: specialists explain how to apply for specific programmes

Cultural coin redemption: redeem coins for concerts and events, not just merchandise; monthly caps

Social blogging layer: students share experiences, post videos, teach others how to apply

Team 2 — Asug Beck (School Leaver)

App flow: logo animation → onboarding → personalised home

Five home sections: Grants · Courses · Events (attend) · Events (organise) · Volunteering

QR scanner: earn coins at any partner event, not just Ziyo Forum events

Success story videos on grant pages: past recipients share how they won

Duolingo-style courses: topic → video → test → coins; 2 attempts per test

Student event organising: platform provides location support and logistics

Consulting button: guidance on applying to universities abroad

Animated mascot: accompanies users through every screen ("I'll be with you on every step")

Motto: "Study abroad is easy with us"

Team 3 — Doston Toshmatov (Graduating IT Student)

Deep onboarding questionnaire (10–15 min): language, interests, skills, experience

"For You" personalisation everywhere: Events for You, Grants for You, Jobs for You — with match %

Job section split into three: Internships (company agreements) · Jobs · Social Projects

Skill gap engine: profile shows % match to target role; identifies missing skills; links to free courses

Internship pipeline modelled on YPIP (Young Professionals Internship Programme)

Mentors section: voluntary or paid mentors matched to student goals

User reviews on companies, internships, and projects

No proprietary courses: links to free internet resources to keep scope realistic

Deliberate de-emphasis on coins — not the core motivator for a graduating professional

Motto: "Start Here"

4 · COMMON GROUND

After presentations, each team nominated two features from other teams they wanted in their own concept. The table below shows where all three groups converged.

| Feature | Team 1 | Team 2 | Team 3 | Verdict |
| --- | --- | --- | --- | --- |
| Grants section with success story videos | ✓ | ✓ | ✓ | Universal — highest priority |
| Coin / reward system | ✓ | ✓ | (events only) | Adopt with limits |
| Skills matching + % indicator | ✓ | ✓ | ✓ | Core profile feature |
| Company internship partnerships | – | ✓ | ✓ | Adopt — linked to job section |
| Animated mascot / onboarding character | – | ✓ | ✓ | Adopt — brand differentiator |
| Volunteering programmes | ✓ | ✓ | – | Include in events section |
| Personalised "For You" content filtering | ✓ | – | ✓ | Include — aligns with all personas |
| Expert tutorial videos inside app | ✓ | ✓ | – | Include in grants & courses |

5 · ACTION ITEMS

All action items are categorised by owner and priority. Items marked IMMEDIATE should be completed within one week of the workshop.

| # | Action Item | Owner | Priority | By When |
| --- | --- | --- | --- | --- |
| 1 | Share the clickable HTML prototype with the full Ziyo Forum team via GitHub repository so everyone can run it locally and on mobile | Pankaj / SAP team | IMMEDIATE | Oct 21 |
| 2 | Present the consolidated vision (incorporating all three group concepts) back to the full group for alignment and feedback | SAP team | IMMEDIATE | Week of Oct 20 |
| 3 | Translate the three persona cards (Doston, Kamola, Asug Beck) into Uzbek and distribute to all Ziyo Forum team members | Yashmila / translator | IMMEDIATE | Oct 21 |
| 4 | Establish a weekly developer check-in: a standing slot for the IT team to report progress on the app, keeping all stakeholders informed | Ziyo Forum leadership | HIGH | Oct 21 (first call) |
| 5 | Prioritise "common ground" features for the 2.0 backlog: grants with success story videos, skills matching, personalised For You feed, mascot/onboarding | Product owner / IT lead | HIGH | Oct 28 |
| 6 | Define the ZiyoCoin system rules: earning events, redemption categories, monthly caps, anti-gaming limits (2-attempt rule for tests) | Product owner | HIGH | Oct 28 |
| 7 | Establish company partnership pipeline for the internship section — take learnings from the YPIP model; identify 5–6 initial partner companies | Ziyo Forum BD / leadership | HIGH | Nov 11 |
| 8 | Design the onboarding questionnaire (language, interests, skills, experience) and the "For You" personalisation logic | Product / UX team | MEDIUM | Nov 11 |
| 9 | Scope the mascot / animated character: style, name, behaviour across screens; commission design | Design team | MEDIUM | Nov 11 |
| 10 | Map free external courses (Coursera, YouTube, etc.) to skill gaps in the platform — do not build proprietary courses in MVP | Content team | MEDIUM | Nov 18 |
| 11 | Conduct follow-up user research sessions: the workshop only reached a small sample; expand to 20+ students across different profiles | SAP team / Ziyo Forum | MEDIUM | Nov 18 |
| 12 | Define success metrics for 2.0 launch: DAU, coin circulation rate, internship applications submitted, scholarship applications started | Product owner / leadership | MEDIUM | Nov 28 |
| 13 | Review the prototype UX gap analysis document (Ziyo_Product_UX_Gap_Analysis.pptx) with the IT team and use it to inform the technical backlog | IT lead + Product owner | LOW | Ongoing |
| 14 | Plan the next workshop or co-design session once the v2 concept is consolidated — involve a broader student sample | SAP team / Ziyo Forum | LOW | Dec 2026 |

6 · KEY TAKEAWAYS FROM PARTICIPANT FEEDBACK

Persona-first thinking was new for most:  The majority of participants had never mapped end users in this depth before building. This reframe — designing for a real person, not a feature list — was cited as the session's most valuable shift.

Understanding the "why" matters:  Several team members said they now understand for the first time why the Ziyo app has been on the backlog for 2–3 years without completion. Lack of shared vision, not lack of effort, was the blocker.

Shared ownership changes accountability:  Proposing ideas in a group setting creates a felt responsibility. Participants connected the workshop output to a collective obligation — the app now belongs to all of Ziyo Forum, not a single department.

Language diversity was a strength:  English, Uzbek, and Russian intertwined throughout. Main messaging got through. This multilingual reality should inform the app's language strategy for 2.0.

More user research is needed:  Only a small sample of students participated in the discovery interviews. The team acknowledged this as a limitation and committed to broader research before finalising the backlog.

Ziyo Forum  ·  SAP Social Sabbatical  ·  Tashkent, Uzbekistan  ·  October 2026  ·  CONFIDENTIAL