# Ziyo Forum — Product Development Process Guide

A lightweight operating model for a 30-person non-profit digital product team

Version: 1.0   |   Adapted from: SAP Harmonized Product Operating Model (HPOM) Guidebook v3.0   |   October 2026

# 1. Why a Process?

At 30 people with no dedicated PM, UX, or engineering roles today, Ziyo Forum risks building features nobody uses, running out of sprint energy with nothing shipped, and losing context every time a team member changes. A process does not slow you down — it removes the daily decisions about what to work on next, who decides, and how you know it worked.

This guide borrows the structure of SAP's HPOM (a 50-page enterprise playbook) and collapses it to what a lean non-profit team can actually run on week one.

# 2. Your Core Team — Roles Without Headcount

You do not need three separate people to fill three roles. You need three perspectives to be covered for every decision. Assign each perspective to whoever is best placed — the same person can cover two if the team is tiny, but name them explicitly so accountability is clear.

| Perspective | Question It Answers | Who Holds It at Ziyo Forum | What They Own |
| --- | --- | --- | --- |
| Product (Viability) | Should we build this? Will it grow Ziyo's mission? | CEO / Programme Lead | Prioritisation, roadmap, success metrics |
| Design / UX (Usability) | Will students actually use this? Does it make sense? | Designated designer or researcher | User research, wireframes, usability tests |
| Engineering (Feasibility) | Can we build this? How long will it take? | Lead developer or tech volunteer | Architecture, sprint estimates, deployment |

Borrowed from HPOM's "Trio" model (PM + UX + Engineering). In SAP, each role is a separate person; at Ziyo Forum, one person may hold two seats — but the three questions must still be asked for every feature decision.

# 3. The Development Loop

Every feature or improvement goes through five stages — no exceptions. The loop is continuous: the output of "Measure" feeds the next "Discover".

| Stage | What You Do | Output | Who Leads |
| --- | --- | --- | --- |
| 1. Discover | Talk to 3-5 students. Ask what is frustrating, what they wish existed. Look at app-store reviews and Telegram feedback. | A list of real problems, ranked by how often they came up. | Product + UX |
| 2. Define | Pick the ONE problem to solve this sprint. Write it as: "[Student persona] struggles to [do X] because [root cause]." | A single, agreed Problem Statement. | Product |
| 3. Design | Sketch 2-3 possible solutions on paper or Figma. Show sketches to 2 students — 30 minutes each. Pick the one that lands. | A low-fidelity wireframe validated by real users. | UX |
| 4. Build | Develop only what was validated. No scope creep. Test on a real device before releasing. | A shipped feature or fix in the live app. | Engineering |
| 5. Measure | Check: did the problem reduce? Track one number — e.g. registration rate, session time, or support tickets on that topic. | A "did it work?" answer that feeds the next Discover. | Product + Engineering |

This is HPOM's PDLC (Exploration → Insight → Ideation → Validation → Development → Deployment → Outcome Measurement), collapsed to five practical steps that a non-profit team can execute in a 2-week sprint.

# 4. Sprint Cadence — 4 Meetings, Nothing More

Run 2-week sprints. Each sprint has exactly four meetings. Cancel or merge any meeting that has no standing agenda.

| Meeting | When | Duration | Who Must Attend | Purpose |
| --- | --- | --- | --- | --- |
| Sprint Planning | Monday, start of sprint | 60 min | All three roles (Trio) | Pick the problem, agree on what gets built, set the sprint goal. |
| Daily Stand-up | Every day (or Mon–Wed–Fri if remote) | 10 min | Anyone building | Three questions: Done yesterday? Doing today? Any blocker? |
| Sprint Review | Last Friday of sprint | 30 min | Trio + 1–2 students or community members | Show what shipped. Get real feedback before the next sprint starts. |
| Retrospective | Last Friday, after Review | 30 min | Trio + team | One thing to keep, one to improve, one to stop. No blame — improve the system. |

HPOM runs Sprint Planning, Stand-up, Cross-functional Working Session, Discovery Session, Sprint Review, and Retrospective. For a 30-person org, the Cross-functional Working Session is folded into Sprint Planning, and Discovery Sessions happen informally before Planning begins.

# 5. Six Principles to Work By

These replace long governance documents. If a decision is unclear, come back to these.

Problem first, feature second.  Never put a feature on the roadmap until you can name the student problem it solves. Features without problems become shelfware.

One problem per sprint.  Ziyo Forum is not SAP. You cannot afford to split attention. A single well-solved problem beats three half-finished ones.

Students are the arbiter of quality.  The Trio decides what to build. Students decide whether it worked. Show real students a prototype before you write a line of code.

Outcome over output.  "We shipped the notification feature" is output. "Event registrations rose 20%" is outcome. Measure outcomes only.

Small, frequent releases.  Ship something every sprint — even a small fix. Long gaps between releases kill team momentum and make measuring impact impossible.

Failure is learning, not blame.  If a feature did not move the metric, say so openly. Document what you learned. The next sprint will be better for it.

Directly adapted from HPOM's 12 key principles: Empowered with Problems to Solve, Outcome over Output, Sense of Ownership, Learning over Failure, Small Frequent Releases, and Monitoring — kept and condensed to six.

# 6. Tools — Keep It Simple

Use the minimum tool set that lets the Trio stay aligned.

| Need | Recommended Tool | Why |
| --- | --- | --- |
| Backlog & sprint board | Notion or Trello (free tier) | Visible to everyone; no setup overhead. |
| Design & wireframes | Figma (starter plan) | Share links with devs; no export needed. |
| User testing | Telegram voice call or in-person | Students are on Telegram already. No scheduling tool needed. |
| Analytics | Firebase Analytics (free) | Session time, DAU, screen flow — enough to measure outcomes. |
| Bug tracking | GitHub Issues (free) | Tied to code; engineers see context immediately. |
| Documentation | Google Docs or Notion | One shared workspace, searchable, no extra cost. |

# 7. First 30 Days — Getting Started

You do not need to implement everything at once. Run this sequence:

### Week 1 — Assign the Trio

Name one person as Product lead, one as Design lead, one as Engineering lead.

If one person covers two roles, write it down and accept the constraint.

Book a recurring 60-minute "Sprint Planning" slot for every other Monday.

### Week 2 — Run one Discovery

Schedule 30-minute calls with 5 students. Ask: "What is the hardest thing about using the Ziyo app today?"

Cluster findings into themes. Pick the most common problem.

Write the Problem Statement together as the Trio.

### Week 3 — Sketch, Validate, Plan

UX lead draws 2 solutions on paper (or Figma). Not polished — rough is fine.

Show sketches to 2 of the 5 students interviewed. Pick what resonated.

Run Sprint Planning: agree on what gets built in sprint 1.

### Week 4 — Ship Sprint 1

Engineering builds. Daily stand-ups start.

End of week: Sprint Review (show what shipped) + Retrospective (what to improve).

Document one outcome metric you will check after 2 weeks in production.

# A Note on Maturity

SAP's HPOM is designed for hundreds of product teams across a €33B company. It defines semester plans, multi-layer leadership cascades, and enterprise tooling. None of that applies to Ziyo Forum today.

What does apply is the core insight behind all of it: empowered cross-functional teams who own a problem end-to-end — from discovering it through to measuring whether they solved it — build better products than siloed specialists who hand off work in sequence. That is achievable with 30 people and no formal titles.

As Ziyo Forum grows, add layers of process only when a specific pain point demands it: add a planning horizon when sprints become uncoordinated, add a QA step when bugs reach users too often, add a dedicated PM role when the product lead can no longer context-switch. Don't scale chaos — scale clarity.