## Slide 1
ZIYO · PRODUCT STRATEGY
Product Roadmap
2026 – 2029
A three-horizon plan: MVP, Scale, and National Platform
Prepared for the Ministry & Executive Leadership | Confidential

## Slide 2
Our Strategic Framework
The Three-Horizon model — balancing what we ship now against the platform we are building toward
1
HORIZON 1
Run the core
0 – 6 months
Deliver a focused MVP that proves the core value loop and earns daily use.
2
HORIZON 2
Scale what works
12 – 18 months
Expand features, deepen engagement, and grow reach across regions.
3
HORIZON 3
Transform the sector
3 years
Become the national platform for youth skills, jobs, and opportunity.
Each horizon is measured by outcomes, not activity — see the success-metrics slide.

## Slide 3
The Roadmap at a Glance
Three horizons, four workstreams, one trajectory
MVP — Foundation
0–6 MONTHS
Scale — Expand
12–18 MONTHS
Transform — National
3 YEARS
PRODUCT
Jobs, Courses,
Onboarding, Profiles
Events, Grants,
Leaderboard, Social
Mentorship, AI guidance,
Marketplace, Open API
USERS
Pilot cohort
(1 region)
Multi-region
rollout
National coverage
+ diaspora
PARTNERS
Employers &
content seed
Universities,
NGOs, sponsors
Ministry systems,
banks, employers
IMPACT
First placements
& completions
Measurable skills
& income uplift
Sector-level youth
employment gains
● Launch MVP ● 50k active beneficiaries ● National platform of record

## Slide 4
HORIZON 1 — FOUNDATION · 0 – 6 Months
Minimum Viable Product
1
OBJECTIVE Prove the core value loop — a young person signs up, finds an opportunity, and takes a real action.
KEY INITIATIVES
▸ Onboarding & profiles: multilingual signup, skills profile, personalization
▸ Jobs: curated listings, one-tap apply, application tracking
▸ Courses: structured learning with quizzes and completion tracking
▸ Core gamification: points and a simple leaderboard to drive habit
▸ Foundations: analytics instrumentation, feedback loop, content pipeline
TARGET OUTCOMES (KPIs)
✓ Activation rate ≥ 40% (onboarding + 1 core action)
✓ 7-day return rate ≥ 25%
✓ First 100+ verified job applications or course completions
ENABLERS & PARTNERS
— Seed employer & training partners
— 1 pilot region + university cohort
◆ EXIT MILESTONE: MVP launched to pilot cohort with a working job + course value loop and live analytics.

## Slide 5
HORIZON 2 — SCALE · 12 – 18 Months
Scale What Works
2
OBJECTIVE Deepen engagement and expand reach — turn a working product into a growing, sticky platform.
KEY INITIATIVES
▸ Events & grants: discovery, applications, and award tracking end-to-end
▸ Social & community: feeds, reactions, chat, peer support
▸ Rich leaderboard & rewards: seasons, badges, redeemable shop
▸ Content depth: podcasts, video courses, partner-authored tracks
▸ Growth engine: referrals, notifications, retention loops
TARGET OUTCOMES (KPIs)
✓ 50,000+ monthly active beneficiaries
✓ MAU/DAU ratio ≥ 30% (healthy habit)
✓ Grant & event-to-action conversion measured and improving
✓ 30-day retention ≥ 35%
ENABLERS & PARTNERS
— Universities, NGOs, sponsors
— Multi-region expansion & localization
◆ EXIT MILESTONE: Platform live across multiple regions with 50k+ active beneficiaries and proven retention.

## Slide 6
HORIZON 3 — TRANSFORM · 3 Years
National Opportunity Platform
3
OBJECTIVE Become the national platform of record for youth skills, employment, and opportunity.
KEY INITIATIVES
▸ AI career guidance: personalized pathways from skills to jobs
▸ Mentorship network: matching youth with professionals & alumni
▸ Opportunity marketplace: employers, grants, scholarships in one place
▸ Open platform: APIs & integrations with ministry and partner systems
▸ Credentials: verified skills & achievements recognized by employers
TARGET OUTCOMES (KPIs)
✓ Measurable national youth-employment contribution
✓ Income & skills uplift tracked longitudinally
✓ Platform recognized & integrated by government systems
✓ Self-sustaining partner & sponsorship model
ENABLERS & PARTNERS
— Ministry data systems & e-gov
— Banks, national employers, diaspora
◆ EXIT MILESTONE: Ziyo established as the national youth-opportunity platform with ministry-level integration.

## Slide 7
How We Measure Success
North-star metric: Active Beneficiaries — people who took a real opportunity-action in the last 30 days
NORTH STAR
Active Beneficiaries
6 mo
Pilot scale
18 mo
50,000+
3 yr
National
OUTCOME KPIs
Mission impact — report to ministry & board
› Job placement rate
› Grant award conversion
› Course completion rate
› Skills progression score
› Event-to-action rate
ENGAGEMENT KPIs
Product health — internal
› MAU / DAU ratio
› Feature depth per session
› Leaderboard participation
› Activation rate
› Purposeful-session rate
GROWTH KPIs
Reach & retention
› 30-day retention
› Organic referral rate
› Multi-region coverage
› New-user activation
› Cost per active beneficiary
Principle: we count people served and outcomes delivered — never vanity metrics like raw downloads.

## Slide 8
WHERE WE GO FROM HERE
From prototype to national impact
01
Endorse
Ministry endorsement of the MVP pilot and shared success metrics.
02
Connect
Introductions to employer, university, and content partners for the seed network.
03
Sustain
Agreement on a funding & sponsorship path to carry Horizons 2–3.
Ziyo · Product Roadmap 2026–2029